**Individual Team Member Weekly Activity Log**

**Name: Michael Nollette**

**Date: 04/26/2019**

**Team Name: Fighting Mongooses**

**Tasks Assigned:** Finalize Use Case Document & Test Case Document, sub-sprint GANTT, finalize Executive Summary & Entity Relationship Diagram, Project Manager.

**Tasks Completed:** Adjustments to executive summary & ERD finished 04/23.GUI GANTT finished 04/24. Use and test case documents finished and finalized 04/25. Went over application programming from Tim on 04/25-04/26.

**Tasks Still Need to be Completed:** Connect all application functionality, finish and test listen method – once that’s done we can start testing and debugging what we have, then work on the nice-to-haves.

**Troubleshooting:** Got a bit behind after last week’s hiccup with the documentation. Also had to troubleshoot some issues with the streamwriter/reader; had an argument out of range exception that took a few hours to figure out, as well as issues with permissions writing to file & list adjustments inside of a foreach loop. All fixed now.

**Time Sheet:**

|  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  | Total Work Time for Week 2 | | | | | | |  |  |
|  | Monday | Tuesday | Wednesday | Thursday | Friday | Saturday | Sunday | Weekly | |
|  | 04/22/19 | 04/23/19 | 04/24/19 | 04/25/19 | 04/26/19 | 04/27/19 | 04/28/19 | Totals | |
| Michael Nollette | 2 | 4 | 2 | 6 | 8 | 0 | 2 | 24 | |